IdentiFind — Launch Readiness Checklist

Investor & Operational Readiness  |  Updated June 2026

CRITICAL    HIGH    MEDIUM    LOW    DONE     priority levels

1.  DOMAIN & BRAND IDENTITY

The first thing an investor does after a meeting is search for you. These items must be in place before any external pitch or demo.

|  | Priority | Item | Cost |
| --- | --- | --- | --- |
| ☐ | CRITICAL | Register identifind.com (or best available TLD) Check Namecheap or Google Domains. If .com is taken, try .app or .io — both are credible for software products. Avoid .net or hyphens. → namecheap.com / domains.google | ~$12–20/yr |
| ☐ | CRITICAL | Set up Google Workspace for professional email Get alex@identifind.com (or founder@identifind.com). Replace all Gmail references in pitch materials. Costs $6/user/month on Starter plan. → workspace.google.com | $6/mo |
| ☐ | HIGH | Point domain to your deployed app Add CNAME/A records in your domain registrar pointing to Vercel. Takes ~10 minutes — Vercel auto-provisions TLS. | Free (Vercel) |
| ☐ | HIGH | Register @identifind on all major social platforms Lock the handle on Twitter/X, LinkedIn (company page), Instagram, TikTok, and YouTube even if you won't use them yet — someone else will take them. | Free |
| ☐ | MEDIUM | Design a minimal logo / wordmark Use Figma (free) or hire a designer via Fiverr (~$50–150). You need this for the app, pitch deck, and email signature. | $0–150 |

2.  INFRASTRUCTURE UPGRADES

These prevent demo failures and show investors you operate like a professional engineering team.

|  | Priority | Item | Cost |
| --- | --- | --- | --- |
| ☐ | CRITICAL | Upgrade Supabase to Pro tier Eliminates the free-tier project pausing (7-day inactivity = offline app). Adds daily backups, 8GB DB, 50GB bandwidth, and no cold-start pauses. Non-negotiable before any live investor demo. → supabase.com/pricing | $25/mo |
| ✓ | DONE | Prisma PgBouncer pooler configured DATABASE_URL uses port 6543 + pgbouncer=true. DIRECT_URL added to schema.prisma and .env for migrations. | Free |
| ☐ | CRITICAL | Fill in DIRECT_URL in .env Get from Supabase Dashboard → Settings → Database → Connection string → URI (port 5432). Required for prisma migrate deploy to succeed. → supabase.com/dashboard | Free |
| ☐ | HIGH | Deploy to Vercel (or confirm deployment) Connect GitHub repo to Vercel. Set all .env vars in Vercel → Settings → Environment Variables. Hobby tier is free; upgrade to Pro ($20/mo) before public launch for SLA and team features. → vercel.com | Free → $20/mo |
| ☐ | HIGH | Set NEXTAUTH_URL to production domain Change from http://localhost:3000 to https://identifind.com in your Vercel env vars. OAuth callbacks will silently fail without this. | Free |
| ☐ | MEDIUM | Enable Supabase Point-in-Time Recovery (PITR) Available on Pro tier. Gives you 7-day recovery window — important for a product handling personal identity data. | Included in Pro |

3.  OBSERVABILITY & RELIABILITY

Investors will ask "how do you know when something breaks?" These tools give you a credible answer and protect your users.

|  | Priority | Item | Cost |
| --- | --- | --- | --- |
| ☐ | HIGH | Add Sentry for error tracking Install @sentry/nextjs. Captures unhandled exceptions with full stack traces, user context, and breadcrumbs. Free tier: 5K errors/month. Run: npm install @sentry/nextjs && npx @sentry/wizard@latest -i nextjs → sentry.io | Free → $26/mo |
| ☐ | HIGH | Set up uptime monitoring (BetterStack) Creates a public status page (status.identifind.com) and alerts you within 30s of downtime. Free tier covers 10 monitors. Looks extremely professional to investors. → betterstack.com/uptime | Free |
| ☐ | MEDIUM | Add PostHog for product analytics Self-hostable or cloud. Tracks user funnels, scan conversion, feature usage, and retention. Free up to 1M events/month. Investors will want this data at diligence. → posthog.com | Free → $0.00031/event |
| ☐ | MEDIUM | Configure Vercel Web Analytics One checkbox in Vercel dashboard. Shows page views, unique visitors, and countries at a glance — good for investor screenshots. | Free on Hobby |
| ☐ | LOW | Set up log aggregation (Axiom or Logtail) Capture server-side logs from Next.js API routes. Essential for debugging scan pipeline failures in production. | Free tier available |

4.  TRANSACTIONAL EMAIL

Users need email verification, password resets, and scan alert digests. Gmail's SMTP will get you rate-limited or spam-flagged at scale.

|  | Priority | Item | Cost |
| --- | --- | --- | --- |
| ☐ | HIGH | Sign up for Resend (recommended) Built for Next.js — npm install resend, and you're sending in 5 minutes. 3,000 emails/month free. Use noreply@identifind.com as the from address. → resend.com | Free → $20/mo |
| ☐ | HIGH | Configure SPF, DKIM, and DMARC DNS records Required for email deliverability. Resend walks you through adding these to your domain registrar. Without them, emails land in spam. | Free (DNS config) |
| ☐ | MEDIUM | Add Resend to NextAuth for magic-link / verification emails Replace the default nodemailer config with Resend's adapter. Docs: resend.com/docs/send-with-nextauth | Free |

5.  API INTEGRATIONS — SCAN PIPELINE

Do these when you're ready to track expenses properly (LLC recommended first). Start with the free tiers — the pipeline already handles missing keys gracefully.

|  | Priority | Item | Cost |
| --- | --- | --- | --- |
| ☐ | HIGH | HIBP (Have I Been Pwned) — breach data Most trusted breach database. ~$3.50/month. Get at haveibeenpwned.com/API/Key. Set HIBP_API_KEY in .env. → haveibeenpwned.com | $3.50/mo |
| ☐ | HIGH | People Data Labs — PII broker data 100 free credits/month on free tier. Sign up at peopledatalabs.com. Set PDL_API_KEY in .env. → peopledatalabs.com | Free → pay-per-use |
| ☐ | HIGH | Refresh IntelX API key Current key returns 401 — regenerate at intelx.io/account?tab=developer. Set INTELX_API_KEY in .env. → intelx.io | Free tier |
| ☐ | MEDIUM | DeHashed — additional breach corpus Complements HIBP with additional leak data. API access at dehashed.com/api. → dehashed.com | ~$5/mo |
| ☐ | MEDIUM | FullContact — PII enrichment Free tier available at platform.fullcontact.com. Set FULLCONTACT_API_KEY. → platform.fullcontact.com | Free tier |
| ☐ | LOW | OAuth provider keys (Google, GitHub, LinkedIn, Twitter, Facebook) Required for social account monitoring features. All blank in current .env — each needs its own developer app registered. | Free |

6.  LEGAL & COMPLIANCE

A product that handles personal identity data will be scrutinized during diligence. These items show investors you've thought about risk.

|  | Priority | Item | Cost |
| --- | --- | --- | --- |
| ☐ | CRITICAL | Form an LLC before signing up for paid services Register in Wyoming or Delaware (cheapest, most investor-friendly). Use Stripe Atlas ($500 one-time) or Clerky. All business expenses then flow through the entity. → stripe.com/atlas | $50–500 one-time |
| ☐ | CRITICAL | Open a business bank account Mercury (recommended for startups — no fees, no minimums, great API). Requires LLC to be formed first. → mercury.com | Free |
| ☐ | HIGH | Publish a Privacy Policy Required before collecting any user data. Use Termly or Iubenda to generate a CCPA/GDPR-compliant policy. Link from footer and auth screens. → termly.io | $10–30/mo |
| ☐ | HIGH | Publish Terms of Service Defines user obligations, limitations of liability, and acceptable use. Generate alongside Privacy Policy. | Bundled with Privacy Policy |
| ☐ | MEDIUM | Add cookie consent banner Required under GDPR for EU users. Termly or Cookiebot integrates with Next.js easily. | Free tier available |
| ☐ | LOW | Begin SOC 2 Type I preparation Not needed for pre-seed, but shows serious operational intent. Vanta ($800/mo) automates most of the evidence collection. → vanta.com | $800/mo when ready |

7.  INVESTOR-READINESS POLISH

The details that signal "serious founder" vs. "side project."

|  | Priority | Item | Cost |
| --- | --- | --- | --- |
| ☐ | HIGH | Create a one-pager / teaser deck A 5–8 slide PDF you can email before a meeting: problem, solution, market, traction, ask. The Word pitch doc is your source of truth — convert it. | Free |
| ☐ | HIGH | Record a 3-minute product demo video Use Loom (free). Walk through a real scan with narration. Embed on the landing page and include the link in cold outreach. → loom.com | Free |
| ☐ | HIGH | Build a minimal landing page Explain what IdentiFind does, show the risk score UI, and capture emails. Use the existing Next.js app or a fast no-code tool (Framer, Webflow). | Free → $20/mo |
| ☐ | MEDIUM | Set up a waitlist / early-access sign-up Use Beehiiv, ConvertKit, or a simple Supabase-backed form. 100+ waitlist signups is meaningful early traction for investors. | Free tier available |
| ☐ | MEDIUM | Get 5–10 beta users and collect testimonials Friends, family, or communities (r/privacy, r/netsec). Written quotes become social proof in the deck. | Free |
| ☐ | MEDIUM | Apply to YC, Techstars, or a local accelerator Applications are free. The process forces you to articulate the business clearly even if you don't get in. YC S2027 apps open ~Oct 2026. | Free |
| ☐ | LOW | Set up a Notion data room Shared folder with pitch deck, financials, cap table, and product docs. Professional investors expect a data room at first meeting. | Free |

8.  90-DAY PRIORITY SEQUENCE

Recommended order if you're starting from zero today.

| Timeline | Action |
| --- | --- |
| Week 1 | Form LLC, open Mercury bank account, register identifind.com, set up Google Workspace email. |
| Week 2 | Upgrade Supabase to Pro, fill in DIRECT_URL, deploy to Vercel with custom domain. |
| Week 2 | Set up Sentry, BetterStack status page, and Resend transactional email. |
| Week 3 | Publish Privacy Policy + Terms of Service, add cookie banner, register all social handles. |
| Week 4 | Activate HIBP and PDL API keys, refresh IntelX key, run first real end-to-end scan. |
| Month 2 | Build landing page, record demo video, launch waitlist. Start collecting beta users. |
| Month 2 | Begin OAuth provider setup (Google first), connect first real social account audit. |
| Month 3 | Mobile app Phase 2 (core screens). Apply to at least one accelerator program. |
| Month 3 | Set up PostHog analytics, produce first investor update with real metrics. |

IdentiFind  |  alexander.freshley@gmail.com  |  June 2026  |  Confidential